ALS Study Companion

Philippine Alternative Learning System

Complete Structured Plan

| Document Type | Architecture Restructuring Plan |
| --- | --- |
| Platform | Flutter (Mobile + Web) / Supabase |
| Version | 1.0 (May 2026) |
| Status | Active / In Progress |

# 1. Project Overview & Current State Analysis

The ALS Study Companion is an offline-first, multi-platform Learning Management System (LMS) built for the Philippine government's Alternative Learning System program. It currently uses Flutter/Dart with Supabase as the backend, targeting both mobile (Android/iOS) and web platforms. Below is a high-level assessment of the current codebase before the restructuring plan is applied.

## 1.1 What Is Correctly Built

- Monorepo structure using Flutter workspaces (ALS-LMS root with apps/ and packages/).

- Supabase backend integration: Auth, PostgreSQL with RLS, and Storage buckets.

- Offline-first architecture using sqflite and Drift ORM with a SyncQueue mechanism.

- Shared packages: shared_models, shared_services, shared_ui for code reuse.

- Database triggers: handle_new_auth_user, update_updated_at_column, validate_student_lrn.

- Role-based access: Student, Teacher, and Admin roles with separate dashboards.

- Biometric login via local_auth and secure storage via flutter_secure_storage.

- Row Level Security (RLS) policies across all Supabase tables.

- Conflict resolution via last-write-wins on updated_at during sync.

## 1.2 What Needs to Be Fixed, Added, or Renamed

- The mobile app folder is named student_phone but serves BOTH students and teachers. Must be renamed to mobile_app.

- The ALS Center registration flow (school/center self-registration) is completely missing. The notes describe a public-facing registration page for centers, but no such page, database table column, or approval workflow exists.

- The course/subject enrollment system is incomplete. Students should enroll via QR code or PIN, but there are no course tables, QR code generation, or PIN assignment in the schema.

- Teachers cannot currently structure courses with timelines. There is no timeline or schedule model tied to a course.

- Core Academic Subjects are not being registered per-center. Centers need to declare which subjects they offer.

- Virtual certificate generation on course completion is absent from the current implementation.

- The admin_web app for System Admins is missing the ALS Center registration review/approval workflow. It only has a "Create Center" form, not a review queue.

- shared_models and shared_services package names differ from the README's shared_core and backend_services naming. These must be reconciled.

- Two separate SQLite databases (als_study_companion.db via sqflite AND als_local.sqlite via Drift) create redundancy. A unified approach is needed.

- Teacher registration does not associate the teacher to an ALS center at registration time. This must be added.

- Student registration does not associate the student to an ALS center at registration time. This must be added.

# 2. Terminology, Naming Conventions & Folder Renames

Consistent naming is critical for code readability, team collaboration, and correct routing. The following table defines the authoritative terms to use everywhere: in folder names, class names, variable names, database columns, UI labels, and comments.

## 2.1 Folder & Package Renames

| Current Name | Correct Name | Reason |
| --- | --- | --- |
| apps/student_phone | apps/mobile_app | The app is used by both Students AND Teachers. "student_phone" is misleading and will cause confusion. |
| packages/shared_models | packages/shared_core | Aligns with README documentation and better communicates it holds models, enums, constants, and utils. |
| packages/shared_services | packages/backend_services | Clearly signals it wraps all Supabase/backend interactions. |
| packages/shared_ui | packages/shared_ui | No change needed. Name is accurate. |
| apps/admin_web | apps/admin_web | No change needed. Name is accurate. |

## 2.2 Terminology Standards

Use these exact terms consistently across the entire codebase, UI labels, database columns, and documentation:

| Use This Term | Do Not Use | Context |
| --- | --- | --- |
| ALS Center | School, Branch, Location, Center | The registered institution within the ALS program. |
| Center Admin | School Admin, ALS Admin, Branch Admin | The admin user belonging to a specific ALS Center. |
| System Admin | Developer, Super Admin, Admin (generic) | The Anthropic-side admin who reviews center registrations. |
| Course | Lesson Plan, Class, Module Set | A teacher-created grouping of lessons with a timeline. Distinct from a single Lesson. |
| Lesson | Module, Material, File | A single learning unit within a Course (has video/PDF/study guide). |
| Subject | Core Subject, Category, Track | A core academic subject offered by an ALS Center (e.g., Mathematics, Filipino). |
| Enrollment | Joining, Adding, Registration (for course) | The act of a student joining a Course via QR or PIN. |
| Course PIN | Code, Key, Password | A unique short alphanumeric code for a Course used for enrollment. |
| Teacher Approval | Verification, Activation | Admin approval step after teacher registers. |
| Center Registration | Center Signup, Center Creation | The public-facing form where an ALS Center applies to join. |
| Learning Material | File, Resource, Attachment | Any downloadable file attached to a Lesson (PDF, video, doc). |
| Virtual Certificate | Badge, Diploma, Reward | The in-app certificate shown on course completion. |
| Learner Reference Number (LRN) | Student ID, DepEd Number | The official 12-digit student identifier used in Philippine ALS. |

# 3. Corrected System Architecture

## 3.1 Monorepo Folder Structure (Final)

The following is the complete, authoritative folder structure after all renames and additions:

ALS-Study-Companion/
  ALS-LMS/                          <- Monorepo root
    apps/
      admin_web/                    <- Flutter Web: System Admin + Center Admin
      mobile_app/                   <- Flutter Mobile: Students & Teachers  [RENAMED]
    packages/
      shared_core/                  <- Pure Dart models, enums, constants  [RENAMED]
      backend_services/             <- Supabase wrappers & sync  [RENAMED]
      shared_ui/                    <- Design system & reusable widgets
  supabase/
    config.toml
    migrations/                     <- All SQL migrations in order
  docs/
    CoreAcademicSubjects.pdf
    SETUP.md
    ARCHITECTURE.md

## 3.2 Dependency Graph

The dependency graph below shows what each package/app imports. No circular dependencies are allowed.

shared_core   (zero internal deps)
      ^
      |
backend_services  (depends on: shared_core)
      ^
      |------------------|
  admin_web         mobile_app
 (shared_core +    (shared_core +
  backend_services + backend_services +
  shared_ui)         shared_ui)

# 4. User Roles, Registration Flows & Permissions

## 4.1 All User Roles (Expanded)

The system now has four distinct roles, not three. The Center Admin is a new role split from the generic "Admin".

| Role | Platform | Description |
| --- | --- | --- |
| System Admin | admin_web (web) | Us (the developers). Reviews and approves ALS Center registration requests. Has full system access. |
| Center Admin | admin_web (web) | Admin of a specific, already-approved ALS Center. Manages their center's subjects, teachers, and students. |
| Teacher | mobile_app (mobile) | Registered and approved teacher within an ALS Center. Creates courses and uploads learning materials. |
| Student | mobile_app (mobile) | Registered student at an ALS Center. Enrolls in courses via QR/PIN and views learning materials. |

## 4.2 ALS Center Registration Flow (NEW)

NEW FLOW — This entire flow does not yet exist and must be built from scratch.

- A representative of an ALS Center visits the web registration page (admin_web public route: /register-center).

- They fill out the Center Registration Form: Center Name, Address, Region, Contact Number, and Admin Account details (full name, email, password).

- On submit, a new record is created in the als_center_registrations table with status = "pending".

- The System Admin logs into admin_web and sees a "Pending Registrations" queue on their dashboard.

- System Admin reviews the request. They can Approve or Reject.

- On Approval: the als_centers record is activated (is_active = true), the submitted admin account is created in Supabase Auth with role = "center_admin", and a confirmation email is sent to the center.

- On Rejection: the system sends a rejection email with a reason and the record is marked as rejected.

- Once approved, the ALS Center appears in the dropdown on the mobile_app registration screen under "Select your ALS Center".

## 4.3 Teacher Registration Flow (Updated)

- Teacher opens mobile_app, selects the "Teacher" toggle on the registration screen.

- Teacher selects their ALS Center from the dropdown (only approved centers show here).

- Teacher fills in: Full Name, Email, Password, Phone Number.

- Teacher taps "Create Account". Account is created with teacher_verified = false and assigned to the chosen als_center_id.

- Teacher is shown an "Awaiting Approval" screen. The Center Admin of that specific ALS Center is notified.

- Center Admin (not System Admin) logs into admin_web and approves the teacher from their center's Teacher Management panel.

- On approval: teacher_verified is set to true. Teacher receives a push notification or email.

- Teacher can now log in and access the Teacher Dashboard.

## 4.4 Student Registration Flow (Updated)

- Student opens mobile_app, selects "Student" toggle on the registration screen.

- Student selects their ALS Center from the dropdown.

- Student fills in demographic form: Full Name, Email, Password, LRN (12 digits), Date of Birth, Phone, Occupation, Last School Attended, Last Year Attended.

- Student taps "Create Account". No approval needed. Student is immediately active.

- Student is navigated to their dashboard and prompted to enroll in a course.

## 4.5 Course Enrollment Flow (NEW)

NEW FLOW — This entire flow does not yet exist and must be built from scratch.

- After login, the student's dashboard shows an "Enroll in a Course" prompt if they have no active courses.

- The student taps "Enroll" and is presented two options: Scan QR Code or Enter Course PIN.

- Option A — QR Scan: The app opens the device camera. The teacher's QR code encodes the Course PIN. On scan, the student is enrolled.

- Option B — Enter PIN: The student manually types the 6-character alphanumeric Course PIN.

- On successful enrollment: a new record is added to the course_enrollments table linking the student to the course.

- The student now sees all lessons in that course, the course timeline, and their completion progress.

# 5. Database Schema — Additions & Corrections

## 5.1 New Tables Required

The following tables must be added to the Supabase (PostgreSQL) schema. SQL migration files should be created for each.

### Table: als_center_registrations

| PURPOSE | Stores ALS Center registration requests awaiting System Admin review. |
| --- | --- |

| Column | Definition |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| center_name | TEXT NOT NULL |
| address | TEXT NOT NULL |
| region | TEXT NOT NULL |
| contact_number | TEXT NOT NULL |
| admin_full_name | TEXT NOT NULL -- The person submitting the request |
| admin_email | TEXT NOT NULL UNIQUE |
| status | TEXT NOT NULL DEFAULT 'pending' CHECK (IN ('pending', 'approved', 'rejected')) |
| rejection_reason | TEXT -- Filled in if rejected |
| reviewed_by | UUID REFERENCES users(id) ON DELETE SET NULL -- System Admin who reviewed |
| reviewed_at | TIMESTAMPTZ |
| created_at | TIMESTAMPTZ DEFAULT NOW() |

### Table: courses

| PURPOSE | A teacher-created course grouping lessons under a core subject, with a defined timeline and enrollment mechanism. |
| --- | --- |

| Column | Definition |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| title | TEXT NOT NULL |
| description | TEXT |
| subject_id | UUID NOT NULL REFERENCES center_subjects(id) ON DELETE CASCADE |
| teacher_id | UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE |
| als_center_id | UUID NOT NULL REFERENCES als_centers(id) ON DELETE CASCADE |
| course_pin | TEXT NOT NULL UNIQUE -- 6-character alphanumeric, generated on creation |
| qr_code_url | TEXT -- Storage URL of the generated QR code image for this course |
| start_date | DATE |
| end_date | DATE |
| is_active | BOOLEAN DEFAULT TRUE |
| is_published | BOOLEAN DEFAULT FALSE -- Must be true for students to enroll |
| sync_status | TEXT DEFAULT 'synced' |
| created_at | TIMESTAMPTZ DEFAULT NOW() |
| updated_at | TIMESTAMPTZ DEFAULT NOW() |

### Table: course_enrollments

| PURPOSE | Links a student to a course. Created when a student scans the QR or enters the PIN. |
| --- | --- |

| Column | Definition |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| course_id | UUID NOT NULL REFERENCES courses(id) ON DELETE CASCADE |
| student_id | UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE |
| enrolled_at | TIMESTAMPTZ DEFAULT NOW() |
| completed_at | TIMESTAMPTZ -- Set when all lessons are 100% complete |
| is_active | BOOLEAN DEFAULT TRUE |
|  | UNIQUE(course_id, student_id) -- Prevent duplicate enrollments |

### Table: center_subjects

| PURPOSE | Stores the Core Academic Subjects that a specific ALS Center has registered to offer (from the CoreAcademicSubjects.pdf list). |
| --- | --- |

| Column | Definition |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| als_center_id | UUID NOT NULL REFERENCES als_centers(id) ON DELETE CASCADE |
| subject_name | TEXT NOT NULL -- e.g., "Mathematics", "Filipino", "English" |
| subject_code | TEXT NOT NULL -- Short code e.g., "MATH", "FIL" |
| grade_level | TEXT -- e.g., "Elementary", "Junior High School" |
| is_active | BOOLEAN DEFAULT TRUE |
| created_at | TIMESTAMPTZ DEFAULT NOW() |
|  | UNIQUE(als_center_id, subject_code, grade_level) |

### Table: course_timeline

| PURPOSE | Stores the timeline items for a course (weeks, milestones, lesson order). Displayed to students. |
| --- | --- |

| Column | Definition |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| course_id | UUID NOT NULL REFERENCES courses(id) ON DELETE CASCADE |
| title | TEXT NOT NULL -- e.g., "Week 1: Introduction to Fractions" |
| description | TEXT |
| lesson_id | UUID REFERENCES lessons(id) ON DELETE SET NULL -- Optional: links to a lesson |
| start_date | DATE |
| end_date | DATE |
| order_index | INT NOT NULL DEFAULT 0 |
| created_at | TIMESTAMPTZ DEFAULT NOW() |

### Table: certificates

| PURPOSE | Generated when a student completes 100% of a course. Stores the certificate data for rendering. |
| --- | --- |

| Column | Definition |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| enrollment_id | UUID NOT NULL UNIQUE REFERENCES course_enrollments(id) ON DELETE CASCADE |
| student_id | UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE |
| course_id | UUID NOT NULL REFERENCES courses(id) ON DELETE CASCADE |
| issued_at | TIMESTAMPTZ DEFAULT NOW() |
| certificate_url | TEXT -- Optional: storage URL if exported to PDF |

## 5.2 Changes to Existing Tables

### Table: als_centers — Add Column

| Column to Add | Definition & Reason |
| --- | --- |
| registration_id | UUID REFERENCES als_center_registrations(id) -- Links back to the registration request that created this center. |
| center_admin_id | UUID REFERENCES users(id) -- The Center Admin user for this specific center. Foreign key to users table. |

### Table: users — Add Column

| Column to Add | Definition & Reason |
| --- | --- |
| role (update CHECK) | Change CHECK constraint to: CHECK (role IN ('student', 'teacher', 'center_admin', 'system_admin')) -- Add new roles. |

### Table: lessons — Add Column

| Column to Add | Definition & Reason |
| --- | --- |
| course_id | UUID REFERENCES courses(id) ON DELETE CASCADE -- Every lesson must belong to a Course. |

# 6. Code Changes — shared_core Package

## 6.1 New Models to Add

Add the following model files under packages/shared_core/lib/models/:

### CourseModel

- File: course_model.dart

- Fields: id, title, description, subjectId, teacherId, alsCenterId, coursePin, qrCodeUrl, startDate, endDate, isActive, isPublished, syncStatus, createdAt, updatedAt.

- Methods: fromMap(), toMap(), copyWith(). The fromMap() must handle both snake_case (Supabase) and camelCase (SQLite).

### CourseEnrollmentModel

- File: course_enrollment_model.dart

- Fields: id, courseId, studentId, enrolledAt, completedAt, isActive.

### CenterSubjectModel

- File: center_subject_model.dart

- Fields: id, alsCenterId, subjectName, subjectCode, gradeLevel, isActive, createdAt.

### CourseTimelineModel

- File: course_timeline_model.dart

- Fields: id, courseId, title, description, lessonId (nullable), startDate, endDate, orderIndex, createdAt.

### CertificateModel

- File: certificate_model.dart

- Fields: id, enrollmentId, studentId, courseId, issuedAt, certificateUrl (nullable).

### AlsCenterRegistrationModel

- File: als_center_registration_model.dart

- Fields: id, centerName, address, region, contactNumber, adminFullName, adminEmail, status (CenterRegistrationStatus enum), rejectionReason, reviewedBy, reviewedAt, createdAt.

## 6.2 Updated Enums

### UserRole — Update

Add two new values to the existing UserRole enum:

- centerAdmin  — for ALS Center admins.

- systemAdmin  — replaces the generic "admin" role for the developers/us.

Keep the existing admin value temporarily during migration, but deprecate it.

### CenterRegistrationStatus — New

- pending  — default, awaiting review.

- approved  — System Admin approved it.

- rejected  — System Admin rejected it.

## 6.3 Updated Constants (DbConstants)

Add the following table name constants to DbConstants:

- tableCourses = 'courses'

- tableCourseEnrollments = 'course_enrollments'

- tableCenterSubjects = 'center_subjects'

- tableCourseTimeline = 'course_timeline'

- tableCertificates = 'certificates'

- tableAlsCenterRegistrations = 'als_center_registrations'

# 7. Code Changes — backend_services Package

## 7.1 New Service Methods

### In SupabaseDatabaseService — Add:

- getCoursesByCenter(alsCenterId) — Fetches all published courses for an ALS Center.

- getCoursesByTeacher(teacherId) — Fetches a teacher's own courses.

- saveCourse(course) — Upserts a CourseModel.

- deleteCourse(courseId) — Deletes a course and cascades to enrollments.

- enrollStudentInCourse(courseId, studentId) — Creates a CourseEnrollmentModel.

- getEnrollmentsByStudent(studentId) — Fetches all enrollments for a student.

- getCenterSubjects(alsCenterId) — Fetches all subjects a center offers.

- saveCenterSubject(subject) — Upserts a CenterSubjectModel.

- getCourseTimeline(courseId) — Fetches all timeline items for a course.

- saveCourseTimelineItem(item) — Upserts a CourseTimelineModel.

- issueCertificate(enrollmentId, studentId, courseId) — Creates a CertificateModel.

- getCenterRegistrations({status}) — For System Admin to fetch registration requests by status.

- approveCenter(registrationId) — Updates registration status to approved and activates the als_centers row.

- rejectCenter(registrationId, reason) — Updates registration status to rejected with a reason.

- generateCoursePIN() — Generates a unique 6-character alphanumeric code and verifies uniqueness against the courses table.

### In SupabaseStorageService — Add:

- uploadQrCode(courseId, qrImageBytes) — Uploads QR code PNG to storage bucket qr-codes/courses/{courseId}/qr.png.

## 7.2 New Storage Bucket

| NEW BUCKET | qr-codes — Stores QR code images for course enrollment. Path: courses/{courseId}/qr.png. Public read access. Write restricted to authenticated teachers. |
| --- | --- |

# 8. Code Changes — mobile_app (Formerly student_phone)

## 8.1 Registration Screen — Updates

- Add ALS Center dropdown to both Student and Teacher registration forms. This dropdown is populated from getAlsCenters() filtering is_active = true only.

- Store the selected als_center_id in the user's metadata when calling Supabase Auth signUp. This value must be included in user_metadata so the handle_new_auth_user DB trigger can store it in public.users.

- Teacher registration: add an "I am a teacher at [center dropdown]" label for clarity.

## 8.2 New Teacher Features

### Course Creation (New Screen: TeacherCourseCreateView)

- Teacher selects a Core Academic Subject from the center_subjects list (subjects their center offers).

- Teacher enters: Course Title, Description, Start Date, End Date.

- On save, a CourseModel is created with a generated coursePin and a QR code is generated and uploaded.

- Teacher can view the QR code and the Course PIN from the Course Details screen.

- Teacher can share the PIN/QR to students verbally, via messaging, or by displaying it.

### Course Timeline Builder (New Screen: TeacherCourseTimelineView)

- Teacher can add, reorder, and delete timeline items within a course.

- Each timeline item has: Title, Description, optional linked Lesson, Start Date, End Date.

- The timeline is displayed chronologically to students.

### Updated Teacher Dashboard Tab Structure

| Tab | Content |
| --- | --- |
| Home | Welcome, quick stats, quick-action grid (New Course, Add Lesson, Create Quiz, Schedule, Announce). |
| Courses | List of teacher's courses. Tap a course to see its lessons, timeline, enrolled students, and QR/PIN. |
| Students | List of enrolled students across all courses. View individual progress. |
| Sessions | Schedule and manage teaching sessions. |
| Announce | Broadcast announcements to enrolled students. |

## 8.3 New Student Features

### Course Enrollment Screen (New: StudentEnrollView)

- Accessible from student home screen via "Enroll in a Course" button.

- Two tabs: Scan QR and Enter PIN.

- Scan QR tab opens the device camera using mobile_scanner or qr_code_scanner package.

- Enter PIN tab shows a 6-character text input. Validates that the PIN exists and the course is published and active.

- On success, student is enrolled and navigated to the course view.

### Course View (New: StudentCourseView)

- Shows Course Title, Subject, Teacher Name, and Center.

- Shows the course timeline with each item and its date range.

- Shows all lessons within the course, each with a completion indicator.

- Shows overall course completion progress as a live percentage (from ProgressModel records).

- Shows a "Complete" badge and the Virtual Certificate button when all lessons are 100%.

### Virtual Certificate (New: StudentCertificateView)

- Triggered automatically when course completion reaches 100%.

- Displays a styled in-app certificate with: Student Full Name, Course Title, Subject, ALS Center Name, Completion Date, Teacher Name.

- The certificate is also stored in the certificates Supabase table via issueCertificate().

- Student can take a screenshot or download as PDF (use Flutter's screenshot or pdf package).

- A banner notification is shown on the dashboard ("You completed [Course]! View your certificate.").

### Updated Student Dashboard Tab Structure

| Tab | Content |
| --- | --- |
| Home | Welcome message, enrolled courses summary, completion banners, and "Enroll in a Course" button. |
| Courses | List of enrolled courses with progress indicators. Tap to open StudentCourseView. |
| Materials | Aggregated view of all lesson materials across enrolled courses. |
| Downloads | Downloaded materials available offline. |

## 8.4 SQLite Schema Additions (Local Database)

Add the following tables to DatabaseHelper (sqflite) to support offline-first functionality for the new features:

- courses  — Mirror of the Supabase courses table with syncStatus column.

- course_enrollments  — Mirror of the Supabase course_enrollments table.

- center_subjects  — Mirror of center_subjects, used to populate the subject dropdown offline.

- course_timeline  — Mirror of course_timeline for offline course view.

- certificates  — Mirror of certificates for offline certificate viewing.

## 8.5 New Dependencies to Add (pubspec.yaml)

| Package | Reason |
| --- | --- |
| mobile_scanner: ^3.5.0 OR qr_code_scanner: ^1.0.1 | QR code scanning for course enrollment. |
| qr_flutter: ^4.1.0 | QR code display/generation on teacher side. |
| screenshot: ^2.1.0 | Certificate screenshot/export feature. |
| pdf: ^3.10.8 + printing: ^5.11.0 | Certificate PDF generation and printing. |

# 9. Code Changes — admin_web

## 9.1 Two Admin Roles in admin_web

The admin_web app must now support two distinct admin roles: System Admin and Center Admin. On login, the app detects the user's role and shows the appropriate navigation/dashboard.

| Feature | System Admin Sees | Center Admin Sees |
| --- | --- | --- |
| Dashboard | Global stats: all centers, all teachers, all students. | Center-specific stats: their teachers, students, courses. |
| Center Registrations | Pending Registration queue with Approve/Reject. | Not visible. |
| Center Management | Full CRUD on all centers. | View/edit their own center info only. |
| User Management | All users across all centers. | Only users within their center. |
| Subject Management | Read only. | Can add/remove Core Academic Subjects their center offers. |
| Teacher Approval | Can approve teachers at any center. | Can approve teachers at their own center only. |
| Content Moderation | Can delete/unpublish any content. | Can manage content within their center. |
| Audit Logs | Full audit log. | Filtered to their center's actions only. |

## 9.2 New Pages & Features

### CenterRegistrationReviewPage (New — System Admin Only)

- Accessible from System Admin sidebar: "Registrations" nav item.

- Shows a list of all als_center_registrations with status = "pending".

- Each card shows: Center Name, Region, Admin Name, Admin Email, Submitted Date.

- Approve button: calls approveCenter(). This sets status = "approved", is_active = true in als_centers, and creates the Center Admin user account.

- Reject button: opens a dialog to enter a rejection reason. Calls rejectCenter(registrationId, reason).

### SubjectManagementPage (New — Center Admin)

- Center Admin can see all Core Academic Subjects from the master list (docs/CoreAcademicSubjects.pdf seeded into a master_subjects table).

- Center Admin toggles which subjects their center offers, creating/removing center_subjects records.

- These subjects appear as options for teachers when creating courses.

### Updated Navigation Rail

| Nav Item | Available To |
| --- | --- |
| Dashboard | Both System Admin and Center Admin |
| Registrations (NEW) | System Admin only |
| Centers | System Admin (all) / Center Admin (own only) |
| Subjects (NEW) | Center Admin only |
| Users | Both (filtered by scope) |
| Content | Both (filtered by scope) |
| Analytics | Both (filtered by scope) |

# 10. Updated Row Level Security (RLS) Policies

## 10.1 New Tables RLS

Apply the following RLS policies to all newly created tables:

| Table | Student | Teacher | Center Admin | System Admin |
| --- | --- | --- | --- | --- |
| courses | Read (enrolled only) | CRUD own | Read/Delete center's | All |
| course_enrollments | Read own / Insert own | Read (own courses) | Read center's | All |
| center_subjects | Read | Read | CRUD own center's | All |
| course_timeline | Read (enrolled) | CRUD (own courses) | Read | All |
| certificates | Read own | Read (own students) | Read center's | All |
| als_center_registrations | None | None | None | All (CRUD) |

## 10.2 Update current_user_role() Function

Update the current_user_role() security definer function to handle all four roles: student, teacher, center_admin, system_admin. All existing policies that check role = 'admin' must be updated to check role IN ('center_admin', 'system_admin') or specifically role = 'system_admin' depending on the access level required.

# 11. Sync System Updates

## 11.1 New Entities to Include in Sync

The SyncViewModel.syncAll() method must be updated to include the following new entities in both push and pull operations:

| Entity | Sync Direction |
| --- | --- |
| courses | Pull: students and teachers download courses they are associated with. |
| course_enrollments | Push: enrollment created offline syncs to cloud. Pull: fetch latest enrollment data. |
| center_subjects | Pull only: students/teachers download their center's subject list. |
| course_timeline | Pull: all timeline items for enrolled courses. |
| certificates | Pull: student's certificates downloaded for offline viewing. |

## 11.2 SyncQueue Entry Types

Add the following operation types to the Drift SyncQueue entityType field:

- course_enrollment  — when a student enrolls offline.

- progress_update  — already exists, verify it is implemented.

- course_create  — when a teacher creates a course offline.

- timeline_item_create  — when a teacher adds a timeline item offline.

# 12. Resolving Known Issues & TODOs

The following items were listed as "Known Issues / TODOs" in the current README. Here are the resolution plans:

| Issue # | Issue Description | Resolution Plan |
| --- | --- | --- |
| #1 | Biometric setup UI flow is partially implemented. | Complete the BiometricSetupView: after successful biometric enrollment, navigate to the dashboard. Ensure the biometric credential check on app startup calls biometricAutoFill() if isBiometricEnabled is true. Verify on both Android (fingerprint) and iOS (Face ID). |
| #2 | Batch user import CSV validation could be more robust. | Add front-end validation before the API call: check required columns (email, full_name, role), validate email format, validate role values, check for duplicate emails within the batch file. Show a preview table before importing. |
| #3 | Storage policies for profile pictures need refinement. | Set bucket policy on profile-pictures: Authenticated users can upload to their own userId path. Public read access for displaying profile photos. Deny overwrite from other users (path must start with auth.uid()). |
| #4 (New) | Two SQLite databases exist (sqflite and Drift), creating redundancy. | Long-term: migrate all sqflite tables to Drift for type-safety and better query building. Short-term: clearly document which database holds what. als_local.sqlite (Drift) = auth cache + SyncQueue. als_study_companion.db (sqflite) = all entity data. Do not mix them. |
| #5 (New) | admin role is ambiguous — it could mean Center Admin or System Admin. | Run a migration to split: rename existing "admin" users to "system_admin". Newly created Center Admin accounts use "center_admin". Update all CHECK constraints and RLS policies accordingly. |

# 13. Implementation Roadmap

## Phase 1 — Foundations (Do First)

These changes must be completed before any new features can be built. They set the groundwork.

- Rename apps/student_phone → apps/mobile_app throughout the codebase (folder, pubspec.yaml, imports, CI scripts, README).

- Rename packages/shared_models → packages/shared_core and packages/shared_services → packages/backend_services. Update all pubspec.yaml dependencies and import paths.

- Update UserRole enum: add centerAdmin and systemAdmin values.

- Run Supabase migration: alter users table CHECK constraint to include center_admin and system_admin.

- Run Supabase migration: rename existing admin users to system_admin.

- Update current_user_role() function to handle all four roles.

- Update all RLS policies that reference role = 'admin' to use the correct new role names.

## Phase 2 — Core New Tables & Models

- Create Supabase migration for: als_center_registrations, courses, course_enrollments, center_subjects, course_timeline, certificates.

- Add columns to existing tables: als_centers.registration_id, als_centers.center_admin_id, lessons.course_id.

- Create all new Dart model files in shared_core/lib/models/.

- Add new table name constants to DbConstants.

- Add new SQLite table creation SQL to DatabaseHelper._createDb() for offline support.

- Add new service methods to SupabaseDatabaseService and SupabaseStorageService in backend_services.

## Phase 3 — ALS Center Registration (admin_web + public page)

- Build public route /register-center in admin_web with the Center Registration Form.

- Build CenterRegistrationReviewPage in admin_web for System Admin.

- Implement approveCenter() and rejectCenter() logic including Center Admin account creation.

- Update the ALS Center dropdown in mobile_app registration to pull from approved centers only.

## Phase 4 — Course System (mobile_app)

- Add als_center_id to Teacher and Student registration forms and include in signUp user_metadata.

- Build SubjectManagementPage in admin_web for Center Admin.

- Build TeacherCourseCreateView with subject selection, PIN generation, and QR code upload.

- Build TeacherCourseTimelineView for adding timeline items.

- Update TeacherDashboardView tabs (Lessons tab becomes Courses tab).

- Build StudentEnrollView with QR scan and PIN entry.

- Build StudentCourseView showing timeline, lessons, and live progress.

- Implement course completion detection in ProgressViewModel and trigger certificate issuance.

- Build StudentCertificateView.

## Phase 5 — Polish & Fixes

- Fix biometric setup UI flow (Issue #1).

- Improve batch CSV import validation in admin_web (Issue #2).

- Refine storage policies for profile-pictures bucket (Issue #3).

- Update SyncViewModel.syncAll() to include all new entities.

- Write integration tests for the enrollment flow (QR scan and PIN entry).

- Write unit tests for CourseModel, CourseEnrollmentModel, CertificateModel.

# 14. Quick Reference Cheatsheet

## 14.1 Role → Platform → Dashboard

| Role | Platform / Dashboard |
| --- | --- |
| system_admin | admin_web → SystemAdminDashboard. Full system access. Reviews center registrations. |
| center_admin | admin_web → CenterAdminDashboard. Scoped to their center. Manages subjects & approves teachers. |
| teacher | mobile_app → TeacherDashboardView. Creates courses, lessons, timelines. Views enrolled students. |
| student | mobile_app → StudentDashboardView. Enrolls via QR/PIN. Views lessons. Earns certificates. |

## 14.2 Key File Locations After Rename

| File / Path | Description |
| --- | --- |
| ALS-LMS/apps/mobile_app/lib/main.dart | Entry point for the mobile app (Students & Teachers). |
| ALS-LMS/apps/admin_web/lib/main.dart | Entry point for the web admin panel. |
| ALS-LMS/packages/shared_core/lib/ | All models, enums, constants, utils. |
| ALS-LMS/packages/backend_services/lib/ | All Supabase service wrappers and sync logic. |
| ALS-LMS/packages/shared_ui/lib/ | Reusable widgets and design system. |
| supabase/migrations/ | All SQL migration files, numbered sequentially. |

## 14.3 Enrollment Flow Summary

| Step | QR Code Path | PIN Path |
| --- | --- | --- |
| 1 | Teacher opens Course Details in mobile_app. | Teacher shares the 6-char Course PIN verbally or via message. |
| 2 | Teacher shows QR code on screen or prints it. | Student opens mobile_app → Enroll → Enter PIN tab. |
| 3 | Student opens mobile_app → Enroll → Scan QR tab. | Student types the PIN and taps Confirm. |
| 4 | Student points camera at QR. App decodes the PIN automatically. | App validates PIN against courses table. |
| 5 | App calls enrollStudentInCourse(courseId, studentId). | App calls enrollStudentInCourse(courseId, studentId). |
| 6 | Student is navigated to StudentCourseView. | Student is navigated to StudentCourseView. |

End of ALS Study Companion — Complete Structured Plan